## Slide 1: Gantt Chart
Team members | Task sharing
Mouaad Laafoura | - Project management and planning Back-end development Testing Final Checking
Houssam El Mouedden | Project management and planning Front-end development - Final Checking
Burak unal | - Testing
adam dalhatu | - Front-end development
Huzaifa kabir ahmad | - Front-end development
Omar ahmed | - Testing
Mohamed abdulahi mahamud | - Front-end development
Clarisse | - Data Base
Ibrahim zarewa | - Data Base
Amro omar | - Front-end development
Mohammed abdullah | - Front-end development

## Slide 2
2023
5 days
9 days
Apr 1 - Apr 8
Apr 9 - Apr 20
2023
Apr 1 - Apr 8
Apr 9 - Apr 20
Today
May 31
9 days
5 days
50%
2 days
project management and planning
Front-end development
Data base
Back-End Development
Testing
Final Checking
Mar
Apr
project management and planning
Design ( Ui design )
Design implementation
Data Base design
Database implementation
2023
May
Back-end brainstorming
2 days
Writing the test cases
5 days
Front-end final Changes
Project Approval
Mar 25
Hand-Off to Doctor
May 29
Apr 01 - Apr 08
Apr 09 - Apr 20
Apr 01 - Apr 08
Apr 09 - Apr 20
Apr 21 - Apr 24
Back-end Coding
Apr 25 - May 05
May 15 - May 20
May 21 - May 27
May 21 - May 27
May 12 - May 15
Testing (Usability, Functionality, Security)
Bug patching